Press Development Roadmap v0.4a ( release prototype codename: The Precious )

Tag line(s): Partitioning for humans
One installer to rule them all

Objectives:

Create a highly configurable disk partition and logical volume interface for use during initial operating system deployment.

Justification:

Allow for more accurate generation of partition tables and logical volumes per customer supplied configuration. Partitioning is highly visible and a huge pain point for customers who expect their build requirements to be met.

Greatly simplify OS Deployment process by providing a means to deploy any OS with one utility.

Milestones:

- Parted interface (done)
  - Support for gpt and mbr
  - transparently handles disk alignment
- lvm interface (done)
- class model (75%)
- Configuration parsers
  - yaml configuration parser
  - json configuration parser
  - CORE configuration parser
- Images
  - tar ball image support
  - qcow2 image support (onMetal parity sans nova integration)
  - image creation process (iPXE kserver build farm?)
- 'post install' processes
  - user creation
  - network configuration
  - custom script definition
  - bootloader configuration
  - initramfs rebuild, hardware tweaks
- UEFI support

Implied components:

- Tests
- Unified logging
- Documentation
  - Development
  - User
- Build scripts

Timeline (tentative, not AGT approved (yet))

June 16th – Prototype 001:
- deploy from static yaml configuration
- deploy Ubuntu tar ball image
- configure users, networking, launch a simple custom scripts
June 30th – Prototype 002:
- Dynamically generated yaml configuration from CORE
- Deploy from CentOS cloud image (qcow2)

July 14th – Prototype 003 (Final):
- Rackspace production image creation (OMSA/PSP/Comvault, etc)
  - Kitchen sink?
  - Post install process?
- Deploy + ADC integration (push hard)

July 30th – 0.4 RELEASE:
- Parity with existing hybrid offerings
- Finalize image creation and deployment strategy

v0.6 Features:
- UEFI Support
- Citrix XenServer
- ESXi Support

v0.8 Features:
TBD